SmartFlow User Acceptance Test

Facilitator Guide

For the capstone team. Municipality of Urbiztondo · pilot test, October to November 2026.

# 1. What this test is for

The test shows whether real users can finish the main SmartFlow tasks for their role, how easily, and what gets in their way. It supports Objective 7 of the study (usability and effectiveness). Each tester works through a booklet for their role, then answers a short questionnaire.

What you collect from every tester: a result for each task (Pass, Partial or Fail), the minutes it took, how many times you had to help, the ten SUS statements, five usefulness ratings, written comments and a list of problems.

| File (this folder) | Use |
| --- | --- |
| 2-UAT-Staff-Booklet.docx | For clerks. Print one per tester. |
| 3-UAT-Head-Booklet.docx | For department heads. |
| 4-UAT-Admin-Booklet.docx | For the Municipal Accountant and other administrators. |
| 5-UAT-Results-Tracker.xlsx | Where you type in the results. It works out task pass rates and the SUS score and checks the exit criteria. |

# 2. Who to invite

- Aim for five testers per role; three per role is a workable minimum. For staff, cover the offices on the DV route (Engineering, Budget, Accounting, Treasury, Mayor) and HR.

- Include at least one person who has never seen SmartFlow. They find the problems the team no longer notices.

- Ask the office head first and book 45 to 60 minutes for each tester. Test one person at a time.

# 3. Before the test

## Get the system ready

☐  Apache and MySQL are running in XAMPP. The web portal opens and the phone app signs in on the same network.

☐  The phone has the app build that keeps people signed in, and the camera permission is allowed.

☐  Take a fresh backup before the first session and verify it:

.\scripts\backup-system.ps1

.\scripts\verify-system-backup.ps1 -Snapshot "backups\<the new snapshot>"

☐  Use the demo data (every office has folders). Testers create real records in this database. The demo data is refreshed again on 10 to 11 November, which removes the UAT records, so type all results into the tracker before that.

## Accounts

☐  One test account per tester, matching their role and office. Take them from the private login sheet. Never print passwords in a booklet.

☐  Write down which account each tester used (tester code, account name). After the test, reset or deactivate any account you created.

## Materials

☐  One printed booklet per tester, a pen, and a clock or phone timer.

☐  A second device or account for you, so you can play "the other office" (sending a folder to the tester, sending a request).

☐  A practice folder with a printed QR label for task S7 (register a "UAT" folder first, then print its label).

## Test data to prepare

Fill in the last column before each session so you are not hunting for IDs while the tester waits.

| Task | What to prepare | IDs and details |
| --- | --- | --- |
| S2 | A folder ID the tester can look up. |  |
| S3 | Tell the tester which document type to register. A Disbursement Voucher needs a reference, payee and fund source; an Approved Budget needs a reference. |  |
| S6 | A UAT folder that you send (OUT) from the previous office to the tester's office. |  |
| S7 | A paper folder with the printed QR label of a UAT folder. |  |
| S8 | A folder that is still held by another office. |  |
| S9 | A folder that arrived from another office (the S6 folder will do). |  |
| S13, H6 | One request sent to the tester's office from another office (two requests for heads: one to accept, one to decline). |  |
| H2 | At least one overdue folder at the head's office (check the head's dashboard first; the demo data is built to have one in every office). |  |
| A2 | A pending test sign-up. Submit it yourself on the Request access page with a clearly fake "uat" username. |  |
| A3, A4 | The test account that the admin will deactivate, reactivate and reset. |  |
| A6 | A month that has data, for example October 2026. |  |

# 4. Running a session

| Step | Time | What happens |
| --- | --- | --- |
| Welcome | 5 min | Read the opening below. Get the consent tick. Fill in the top of the booklet. |
| Tasks | 30 to 45 min | The tester works through Part A. You watch, time and note. |
| Questionnaire | 5 min | The tester answers Part B (SUS) and Part C (usefulness) alone. |
| Comments | 5 to 10 min | Part D together. Ask "Why?" about anything they marked low. |
| Close | 2 min | Thank them. Check the booklet is complete. Tell them what happens next. |

## Opening words (read aloud)

"Thank you for helping us. We are testing SmartFlow, not you. If something is confusing, that is the system's fault and exactly what we need to find out. Please use only the test account I give you and the practice folders. Do not type any real folder or personal information. Please say out loud what you are thinking as you go. I will not explain the screen. If you are stuck for about two minutes I will help, and I will write it down. That does not count against you. Your answers are anonymous. You can stop at any time."

## Scoring each task

| Result | Meaning |
| --- | --- |
| Pass | The tester finished the task on their own and saw the expected result. |
| Partial | They finished, but needed a hint, took a wrong turn first, or got a result that is not quite what was expected. |
| Fail | They could not finish, gave up, or the system gave a wrong result. |
| N/A | The task did not apply (for example, the phone task on a computer). |

- Start the clock when the tester starts the task. Stop it when they say they are done. Round to the nearest minute.

- Give the smallest hint first ("What do you see on the screen?"). Count every hint as an assist.

- Write down their exact words, for example "I do not know what this button does".

- If the screen looks broken (blank page, wrong figures, an error you cannot explain), note the time and take a photo of the screen. Log it as an issue.

- Stop the session if anything touches real records or the system behaves in a way that could harm data. Tell the developer before going on.

## Problem severity

| Severity | Meaning | Example |
| --- | --- | --- |
| Blocker | The tester could not finish a key task, or the system recorded wrong data. | A folder sent to the wrong office; Register fails. |
| Major | The tester finished, but with great difficulty or only after a hint. | The Send button was not found for two minutes. |
| Minor | Small or cosmetic: wording, spacing, an unclear label. | A label that is cut off on the phone. |
| Suggestion | An idea or a wish, not a fault. | "I would like a daily summary by email." |

# 5. After each session

☐  Collect the booklet and check that every part is filled in. Do not take names; use the tester code.

☐  The same day, type the results into 5-UAT-Results-Tracker.xlsx: task results and minutes, the ten SUS answers, the five usefulness ratings, and each problem in the Issues sheet.

☐  Keep the paper booklets locked away. They are anonymous but they are still research records.

☐  Reset or deactivate the test accounts that were created for the session.

# 6. Reading the results

## SUS score

The tracker scores each tester for you: for odd statements take the answer minus 1, for even statements take 5 minus the answer, add them up and multiply by 2.5. The result is from 0 to 100. The questionnaire is the System Usability Scale by John Brooke (1996).

| Average SUS | What it means |
| --- | --- |
| 80 or more | Excellent |
| 68 to 79 | Good (68 is the usual average) |
| 51 to 67 | Below average: look for the causes |
| Below 51 | Poor: fix before going live |

## Exit criteria (proposed; the team may change them before testing)

| # | Criterion |
| --- | --- |
| 1 | Every role: at least 90% of testers complete each key task (★) with a Pass. |
| 2 | No Blocker problem is still open. |
| 3 | The average SUS score is at least 68. |
| 4 | Every Major problem is fixed or has a written decision (Won't fix, or Needs decision with a reason). |

The Summary sheet of the tracker shows each criterion as Met, Not met or Not enough data.

# 7. After all sessions

- Sort the Issues sheet by severity. Fix the Blockers first, then the Majors.

- Retest the tasks that failed with one or two new testers, and note it in the tracker.

- Refresh the demo data after the last session (planned 10 to 11 November) and take a new backup.

- Use the Summary sheet for the usability chapter: tasks passed per role, average time, SUS and the problems found and fixed.